Design Review 1: 11/14/15

10/2/15 5:30 PM – First Software team meeting:

Attendance: All 5 members

Today was used to make sure every team member was set up to work in the future.
First we made sure everyone had the Arduino IDE downloaded. Then we set up a code repository on Github, ASEE-2016, and taught the members how to do pull requests and merge. There was also some discussion about the hardware of the robots, specifically the drivetrain. Line followers and omniwheels were looked into.

10/9/15 – No Meeting – Texas Weekend :/

10/21/15 -

Attendance: Robert Nelson, Kelly, Nate
ToDo:
Start planning paths
Putting code on Arduino
UML diagram
Cog Design implications
Create parts list – what sensors do we want?
Chassis/base ideas – Quadcopter
Number of linefollowers needed/allignment

Parts List:
Arduino(Mega?), have an additional Arduino Mini?
Sensors – how many? What type?(IR emittor + detector?)
-at least 4 in a line, maybe 8 or more if base needs to rotate
-encoders or range finders and color sensors
-arm vs wheels

Path : One loop on outside, then get the remaining box in the middle while in start/stop area
-encoders are not very necessary for line following, but would help at the end where there is no	line

UML: deferred until more knowledge of what is necessary

Cog Design implications:
-Only need a motor to turn
-Can be done by time, but encoders would be more helpful
-For encoders, set start angle as reference and rotate from there
Sensor configuration:
at least 4 in a line, if the base needs to turn to drop rings then more will be necessary to keep on	line while base turns.
-other configurations:
in a plus sign(8)
in a plus sign(12) – no corners
in an H arrangement
polar/rings for better rotation?

10/28/15
Tested IR sensor at general meeting

10/30/15
Todo: program setup/UML
Line following robot for PDR?

Attendance: Robert Nelson, Robert Beem, Kelly Klein, Tyler Darr

We created the preliminary UML for the robot, and discussed the sensor arrangement more.

11/6/15
Attendance: Robert Nelson, Kelly Klein, Nathan

Started the implementation of the UML, updated the UML with necessary corrections

11/13/15
Todo: plan out when each part needs to be done by. (Including testing, input from other teams, etc.)

Attendance: Robert Nelson, Kelly, Nathan, Tyler

Learned stuff about commits and branches, code framework is now done, planned out rest of semester:

Week of:	Todo:
11/15	Wheel, pathing logic
11/22	Cog, Drivetrain
11/29	Rest of Main, Remaining stuff
12/6	?
12/13	Finals
1/19	Start Testing

11/20/15

Attendance: Everyone

Pathing:

Robot 1:
1. Go West 2 ft until corner, drop 2 rings, front right and back left, then turn left
2. Go south for 40 in, go straight (south) at 3-way intersection, go south 40 in until corner, drop 2 rings, front right and back left, then turn left
3. Go East 32 in until corner, drop 1 ring, front right, turn left
4. Go North 12? in until corner, turn left, move west 12? in, turn right, go north 2 ft, go straight at intersection, go north 2 ft, turn right
5. Go east 16 in, drop ring, straight right (no line to fine tune here), turn north, go straight until north wall

Start west side of start stop area, lined up with line
Go straight 2 ft
stop
drop 2 rings (right arm angled 45° from forward, left arm angled -135° from forward)
turn south
move south for 40 in
go straight at intersection
move south for 40 in
stop at corner
drop 2 rings (right arm angled 45° from forward, left arm angled -135° from forward)
turn east
go east 32 in
stop
drop 1 ring ( right arm angled 45° from forward)
turn north
go north 12? in
stop
turn west
go west 12? in
stop
turn north
go north 2 ft
go straight at intersection
go north 2 ft
stop
turn right
go forward
stop drop 1 ring (right arm angled 90° from front)
turn north
go north 1 ft
stop

Robot 2:
1. Go East 2 ft until corner, drop 2 rings, front left and back right, then turn right
2. Go south for 40 in, go straight (south) at 3-way intersection, go south 40 in until corner, drop 2 rings, front left and back right, then turn right
3. Go West 32 in until corner, drop 1 ring, front left, turn right
4. Go North 12? in until corner, drop ring, front left, turn right
5. Move east 12? in, turn left, go north 2 ft, go straight at intersection, go north 2 ft, turn left
6. Go West 16 in, turn right (no line to fine tune here), turn north, go straight until north wall

Start east side of start stop area, lined up with line
Go straight 2 ft
stop
drop 2 rings (right arm angled 135° from forward, left arm angled -45° from forward)
turn south
move south for 40 in
go straight at intersection
move south for 40 in
stop at corner
drop 2 rings (right arm angled 135° from forward, left arm angled -45° from forward)
turn west
go west 32 in
stop
drop 1 ring ( left arm angled -45° from forward)
turn north
go north 12? in
stop
drop 1 ring (left arm angled -45° from forward)
turn east
go east 12? in
stop
turn north
go north 2 ft
go straight at intersection
go north 2 ft
stop
turn west
go west 16 in
turn north
go north 1 ft
stop

12/4/15

Todo: Mirrored software for second robot?
Adapting to new design?
Finish junk
Change title to Vending Machine
Music

1/22/16
Adapted to changes in physical design.
Fixed github problems.
Found new meeting time.
Attendance: Everyone

1/25/16

Attendance: Me, Robert Beem, Kelly Klein
Program Compiles!
For next week: structure for movements, retype pathing
Check code for errors.

Week of:
2/1: Having pathing/ control logic
2/8: Adjust to sensor values, troubleshoot
2/15: Troubleshooting
2/22: Troubleshooting
2/29: Troubleshooting
3/7: Troubleshooting
3/14: Spring Break
3/21: Troubleshooting
3/28: Troubleshooting
4/3: Done?

1/28/16
Retyped pathing logic
Broke into individual steps
Worked on the control system
Updated Gantt chart

Attendance: Robert N, Kelly